| Active Travel Fund Consultation Plan Summary |  |
| --- | --- |

### Stage 1 Elected Members & Officer review of schemes

Using local knowledge and expertise of Elected Members and Officers to review the suitability of proposed schemes and assess integration with ongoing schemes

Timeline: December 2020 – January 2021

### Stage 2 Scheme consultation & engagement

Detailed consultation with key stakeholder on individual scheme proposals and assessment of community response using surveys

- Safer Streets ¦ Healthier Neighbourhoods Timeline: February - July 2021 - Key Worker Corridors Timeline: March - June 2021

### Stage 3 Reporting survey results

Reporting survey results and conclusions to all stakeholders through Elected Member and MP briefings, website, social media and press release

Target date: February / March 2021

### Stage 4 Scheme monitoring & ongoing consultation

Gather data and feedback on: - Walking, cycling, traffic flows and air quality - Specific scheme features, operational issues and suggested changes - Views and attitudes of residents and businesses

Timeline: 6 & 12 months after opening

### Stage 5 Final report

Aim: to complete analysis and reporting across all schemes and confirm which scheme are to be made permanent

Timeline: March 2022

Active Travel Fund
Consultation Plan Summary


This note explains who, how and when we will consult on our Active Travel Fund (ATF) projects

| ### Who? |  |  |
| --- | --- | --- |
| Political Leads | Key Stakeholders | Local People |
| - City Mayor then - Elected Members then - Ward Councillors & MPs | - Emergency services - Bus operators - Refuse collection - Royal Mail - Disability groups - Bus users panel - Satnav operators | - Residents - Businesses - Schools & colleges - Community groups - Places of worship |

| ### Stage 1 Elected Members & Officer review of schemes |  |  |
| --- | --- | --- |
| Who | How | When |
| City Mayor and Elected Members | Briefings / meetings | October 2020 / January 2021 |
| Local MPs | Briefings / meetings | January / February 2021 |

| ### Stage 2 Scheme consultation and engagement |  |  |
| --- | --- | --- |
| Who | How* | When |
| Elected Members including MPs | Letters with plans, briefings, on-site meetings as required | Week 1 |
| Key Stakeholders | Letters with plans, briefings, online / on-site meetings as required | Week 2 & 3 |
| Residents and businesses within the neighbourhoods and within 100m of the schemes | Leaflet drop describing the scheme including a plan of the interventions. Includes feedback questionnaire with pre-paid reply | Week 4 & 5 |
| Residents and businesses within the neighbourhoods and within 100m of the schemes | Neighbourhood exhibitions outlining the scheme and talking through the interventions | Week 4 & 5 |
| Residents and businesses within the neighbourhoods and within 100m of the schemes | Online ‘exhibitions’ outlining the scheme and talking through interventions | Week 4 & 5 |
| Schools within the area | Meeting senior school staff | Week 4 & 5 |
| Review comments |  | Week 6 & 7 |
| Re-consult those residents / businesses affected by any changes to the proposals |  | Week 8 & 9 |
| Reporting to Elected Members |  | Week 10 |
| Letter to Department of Transport reporting results of consultation |  | Week 10 |
| Notices of final scheme design and any supporting experimental traffic regulation orders posted on-site and online |  | Week 10 |
| Note: feedback questionnaires will be completed in all cases in this section | *Consultation actions will vary depending on the nature of the scheme |  |